Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 17 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS39366 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites (2019) |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Download UNESCO World Heritage Sites dataset (2019) | 3 | High | Team Member |
| Sprint-1 | Data Understanding | USN-2 | Analyse dataset attributes (Country, Category, Year, Region) | 3 | High | Team Member |
| Sprint-1 | Database Setup | USN-3 | Import dataset into Tableau data source | 4 | High | Team Member |
| Sprint-1 | Tableau Connection | USN-4 | Connect Tableau to dataset | 4 | High | Team Member |
| Sprint-1 | Data Preparation | USN-5 | Clean missing values & standardize country names | 6 | High | Team Member |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-2 | Data Visualization | USN-6 | Create charts (Map, Bar Chart, Trend Line) | 5 | High |
| Sprint-2 | Dashboard Creation | USN-7 | Design Global Overview Dashboard | 5 | High |
| Sprint-2 | Story Creation | USN-8 | Create UNESCO analytics Storyboard | 3 | High |
| Sprint-2 | Publishing | USN-9 | Publish dashboard to Tableau Public | 3 | High |
| Sprint-2 | Website Integration | USN-10 | Embed dashboard into web interface | 4 | High |

Sprint-3 – Web & Testing Phase

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-3 | Website Navigation | USN-11 | Develop project sections (Home, Dashboard1, Dashboard2, Story) | 4 | High |
| Sprint-3 | Contact Form | USN-12 | Implement contact/feedback form | 4 | High |
| Sprint-3 | Responsive Design | USN-13 | Make website mobile responsive | 5 | Medium |
| Sprint-3 | Testing | USN-14 | Cross-browser dashboard testing | 3 | Medium |
| Sprint-3 | Final Review | USN-15 | Final deployment & bug fixing | 4 | High |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 28 Jan 2026 | 03 Feb 2026 | 20 | 03 Feb 2026 |
| Sprint-2 | 20 | 7 Days | 04 Feb 2026 | 10 Feb 2026 | 20 | 10 Feb 2026 |
| Sprint-3 | 20 | 7 Days | 11 Feb 2026 | 14 Feb 2026 | 20 | 14 Feb 2026 |

AV = Sprint duration/velocity =20/7= 2.85 ~ 3 story points per day